Milestone List

The Flying Mongooses

4601 Mid Rivers Mall Dr

Cottleville, MO 63376

Date

# 7/3/21

Milestone List with Explanations:

| Milestone List |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project: Turn-Based Combat Game |  |  | Date: 6/21/21 |  |
| Milestone No. | Milestone | Mandatory/Optional | Completion Date | Verification |
| 1 | PvE Combat Design | Mandatory | 6/25/2021 | SC |
| 2 | UI/GUI Design | Mandatory | 7/30/2021 |  |
| 3 | AI Design | Mandatory | 7/16/2021 | EC |
| 4 | Audio Design | Optional | 7/31/2021 | AS |
| 5 | Animations | Optional | NC |  |
| 6 | Leaderboard System Design | Mandatory |  |  |
| 7 | PvP Matchmaking System | Mandatory | NC | AS |
| 8 | Leveling and Inventory Systems | Mandatory | *Leveling complete 6/25/21 | SC |
| 9 | Combat Arena | Mandatory | 6/30/21 | SM |
| 10 | Endless Game Mode | Optional | NC |  |
| 11 | Additional Menu functionality | Optional | 7/29/2021 | TM |
| 12 | Additional Combat arenas | Optional | NC |  |
| 13 | User and Character Database | Mandatory |  |  |

This free Milestone List Template is brought to you by www.ProjectManagementDocs.com